PROJECT KURUKSHETRA

dead-lines and schdules

For design team

The project is to be completed between or around  10th july and 5th august ,

which makes the remaining project to be worked upon in 55 days + -10 days.

The responsibilities of the design team:

- Make sure that the characters and character models are provided on time or before if possible

- Make sure that the art style is consistent and is integrate

- Format: Hamesha .PNG format. Background 100% transparent hona chahiye (Koi nakli safed ya grey dabbe nahi).

- The Grid System: Har character ek fixed dabe (Grid) mein fit hona chahiye. Agar ek frame 256x256 pixels ka hai, toh saare frames exactly 256x256 ke hi honge, chahe character

hath phailaye ya sikude.

- The Anchor Point: Character ke pair (feet) har frame mein ek hi jagah tikke hone chahiye. Agar pair hile, toh game mein character kaanpne (jitter) lagega.

This is the schedule for the design team :

Phase 1: The Foundation & Movement (June 11 – June 20)

Target: Bheem aur Duryodhan screen pe saans lete aur chalte hue dikhne chahiye.

June 11 - June 14:

- Character Design lock karo. Color palette final karo (Bheem ka orange/gold, Duryodhan ka dark red/black).

- Tech team se saari requirements ko lo , unko finalise karo aur unpe kaam karo .

June 15 - June 17:

- Idle Animation . Character khada hai, saans le raha hai, hathiyaar (weapon) thoda hil raha hai.

June 18 - June 20: Walk & Dash.

- Walk cycle (8 frames) - Smooth chalna.

- Dash (3 frames) - Aage tezi se sarakna (Motion blur effect ke saath).

- Kaam khatam hote hi tech team ko sprite sheets provide kar do

⚔️ Phase 2: The Combat & Bloodshed (June 21 – July 5)

Target: Maar-dhaad ka feel. Har attack ke 3 parts hone chahiye: Anticipation (Peeche hath lena), Strike (Maarna), Recovery (Wapas aana).

June 21 - June 26: Attacks!

- Light Punch (4 frames).

- Heavy Attack (Gada Strike - 7 frames). Gada hawa mein ghoomni chahiye, "swoosh" effect ke saath.

June 27 - July 5: Reactions!

- Block/Guard (2 frames) - Hathiyar aage karke bachav karna.

- Hurt (3 frames) - Punch lagne par muh tedha hona aur peeche hatna.

- Knockout/Death (5-6 frames) - Zameen pe dher ho jana.

- Kaam khatam hote hi tech team ko sprite sheets provide kar do

🌄 Phase 3: The Kurukshetra Battlefield (July 6 – July 20)

Target: Ek epic maidan jisme depth ho. Hum Parallax effect lagayenge (Engine mein).

July 6 - July 12: Foreground (Khelne ki jagah):

- Mitti, toote hue rath ka pahiya, gire hue teer (arrows). Ye layer aage rahegi.

July 13 - July 20: Background Layers (Peeche ka mahol):

- Layer 1: Jalti hui aag aur dhool.

- Layer 2: Door khadi sena (Army) aur haathi.

- Layer 3: Aasmaan (Dark red/orange epic sunset).

- Kaam khatam hote hi tech team ko sprite sheets provide kar do

- layers ko alag-alag speed pe move karenge toh 3D feel aayega.

✨ Phase 4: UI, UX & The "Juice" (VFX) (July 21 – July 31)

Target: Game ko "Expensive" dikhana.

July 21 - July 25 (UI):

- Mahabharat theme wali Health Bars (Bronze/Gold borders, Andar Red aur Green colors).

- Bheem aur Duryodhan ke gusse wale Player Portraits.

- Main Menu aur "BHEEM WINS" wala epic font text.

July 26 - July 31 (VFX - Special Effects):

- Hit Spark: Jab mukka lage, toh ek comic-style impact (chingari/khoon) nikalna chahiye (4 frames).

- Dust Cloud: Jab Bheem kood kar zameen pe gire, toh pairon se dhool udni chahiye (5 frames).

- Kaam khatam hote hi tech team ko sprite sheets provide kar do

🛠️ Phase 5: The "Sprite Pack" & Art Freeze (Aug 1 – Aug 5)

Target: Assets Engine ko handover karna.

Aug 1 - Aug 3:

- Saare individual frames ko ek badi Sprite Sheet mein pack karna (TexturePacker ya Aseprite use karke).

Aug 4 - Aug 5 (ART FREEZE):

- Improvements pe kaam karo and final checks karo

Lets go guys , lets do it , coz we can do it

Jai shri allah christ