PROJECT KURUKSHETRA

dead-lines and schdules

For engine team

The project is to be completed between or around  10th july and 5th august ,

which makes the remaining project to be worked upon in 55 days + -10 days.

The responsibilities of the engine team:

- Make sure that the engine works properly with ease of use

- Make the engine on time with high priority

- This is the schedule for the design team :

🎞️ Phase 1: Animation Engine & Camera Math (June 11 – June 20)

Target: Engine ko static images se nikaal kar "Motion" sikhana.

June 11 - June 14 (The Timekeeper):

DeltaTime implement kar (taaki game har PC pe same speed pe chale).

Animation class bana (jo frames ko time ke hisaab se switch kare).

June 15 - June 17 (The Integration Test):

Art team ke pehle "Idle" aur "Walk" frames ko engine mein laa.

Ensure kar ki Renderer2D::DrawQuad animation frames ko 60FPS pe smooth render kar raha hai.

June 18 - June 20 (Dynamic Camera):

Camera abhi ruka hua hai. Isse "Smart" bana.

Camera Bheem aur Duryodhan ke Mid-point (beech ki jagah) pe focus karna chahiye.

Agar dono door jayen, toh Camera thoda Zoom Out (Projection Matrix change) kare.

🏗️ Phase 2: The Debugger & Parallax World (June 21 – July 5)

Target: Tech team ke liye tools banana aur duniya ko 3D feel dena.

June 21 - June 25 (Debug Renderer - CRUCIAL):

Tech team hitboxes banayegi, par unhe dikhega nahi.

Tujhe ek Renderer2D::DrawRect (hollow box) banana hai jo sirf lines draw kare (GL_LINE_LOOP).

Isse Hitboxes Red aur Hurtboxes Green dikhenge screen pe. Ye unke liye sanjeevani booti hoga.

June 26 - June 30 (Tech Integration V1):

Tech team ka Movement aur Collision code main.cpp mein merge kar.

Unke X, Y coordinates ko apne DrawQuad mein plug kar.

July 1 - July 5 (Parallax Backgrounds):

Art team layers degi (Aasmaan, Pahaad, Maidan).

Camera move hone pe Aasmaan dheere chalna chahiye, Maidan tez. (Math: Bg_X = Camera.x * 0.5f).

🩸 Phase 3: UI, Audio & The "Hit" Logic (July 6 – July 20)

Target: Game ko Game jaisa "Feel" karwana.

July 6 - July 10 (Health Bars & Text):

Tech team HP calculate karegi. Tera kaam: DrawQuad se Dynamic Health bars render karna (Width kam hoti hui).

(Optional but Pro): stb_truetype ya kisi simple sprite font se "BHEEM" aur "DURYODHAN" text draw karna seekh.

July 11 - July 15 (Audio Engine):

miniaudio library (1 header file) integrate kar.

Ek AudioSystem class bana jisme PlaySound("punch.wav") aur PlayMusic("bgm.mp3") ho.

July 16 - July 20 (Combat Sync):

Jab Tech team bolegi isHit == true, toh tu "Hurt" animation aur "Dhishoom" sound ek saath play karega. Syncing is everything!

🧃 Phase 4: The "Juice" (VFX & Feel) (July 21 – July 31)

Target: Ekdam "Heavy" impact feel karwana.

July 21 - July 25 (Hit-Stop & Screen Shake):

Hit-Stop: Jab koi heavy attack lage, toh DeltaTime = 0 kar de 0.1 seconds ke liye (Game freeze effect). Isse punch mein weight aayega.

Screen Shake: Camera ki X, Y ko random math (rand()) se hilao jab damage ho.

July 26 - July 31 (Particle System Setup):

Ek simple Particle System bana (Batch renderer use karke).

Jab dhoop udti hai ya chingari nikalti hai, toh 10-20 chote quads draw hone chahiye jo dheere-dheere fade (alpha = 0) ho jayein.

🏁 Phase 5: The Shark Tank Build (Aug 1 – Aug 5)

Target: Crash-free, standalone EXE.

Aug 1 - Aug 2 (State Flow):

Main Menu →→ Fight →→ Game Over Screen. In transitions ko smooth kar.

Aug 3 - Aug 4 (Memory Leak Hunt):

Task Manager khol ke dekh game khelte waqt RAM badh toh nahi rahi. Saare new ke liye delete check kar.

Aug 5 (RELEASE):

Visual Studio ko Release Mode mein daal.

Code Compile. glfw3.dll aur resources folder ko .exe ke sath ek ZIP mein daal.

Khatam. Mission Accomplished!

THIS IS WHAT YOU MUST TO BOI
GO AHEAD
YOU CAN DO IT

JAI SHRI ALLAH CHRIST