PROJECT KURUKSHETRA

dead-lines and schdules

For tech team

The project is to be completed between or around  10th july and 5th august ,

which makes the remaining project to be worked upon in 55 days + -10 days.

The responsibilities of the tech team :

- To make sure that the characters have a proper body 
(including hitboxes and all)

- Work upon the UI/UX part of the game 
(includes the game’s main menu and controls)

- Work upon the games health currency and powerups

( if possible we can work on the powerups else it can be added later )

- Get it verified by the team and the push the updates in the github repo.

This is the schedule for the tech team :

June 11 - June 15 (The Clean Slate):

- Puraane input logic ko saaf karo.

- Movement speed ko Pixels per Second mein define karo (taaki resolution badalne par speed na badle).

- Artists ke saath meeting karo. Ek Excel sheet banao jisme exact demand ho.

Example: "Bheem: Idle (4 frames), Walk (6 frames), Punch 1 (3 frames), Heavy Attack (5 frames), Hurt (2 frames)."

- Grid size fix karwao (e.g., 256x256 per frame) taaki engine ko aasaani ho.

June 16 - June 20 (Gravity & Dash Logic):

- Jump Physics: Linear jump nahi chahiye. Parabola math (v=u+atv=u+at) use karke gravity implement karo. Koodte waqt speed zyada, hawa mein slow, neeche aate waqt wapas fast.

- Dash Cooldown: Dash karne ke baad ek boolean canDash = false ho jana chahiye agle 2 second ke liye.

June 21 - June 27 (Hurtbox System):

- Character ki body ka box.

- Complex Task: Jab character "Crouch" (baith-ta) kare, toh Hurtbox ki height aadhi (half) ho jani chahiye.

June 28 - July 5 (Hitbox System - The Attack):

- Hitbox (Bheem ka mukka) har waqt active nahi rehna chahiye.

- Logic: Sirf ATTACK state ke specific frames (e.g., jab haath poora aage ho) mein hi Hitbox active = true hoga. Agar us frame pe Hitbox kisi ke Hurtbox se takraya → HIT!

July 6 - July 12 (Stats & Damage):

- PlayerStats struct banao.

- Light Attack = 5% Damage, Heavy Attack (Gada) = 15% Damage.

- Stun Lock: Punch lagne par player 0.5 seconds ke liye move na kar paye (Hurt State).

July 13 - July 20 (Health Regain & UI Math):

- Agar 4 seconds tak koi hit nahi pada, toh Health dheere-dheere badhegi (+1 HP per frame).

- UI Math: Lead Dev (Tu) ko sirf 2 variables pass karne hain: UI_Box_Width aur UI_Box_Color. Ye dono tech team apni math se nikaal ke degi.

July 21 - July 25 (State Machine):

- Engine ko 3 modes mein baanto: MAIN_MENU, FIGHT_SCENE, GAME_OVER.

- Sirf FIGHT_SCENE mein input read hoga.

July 26 - July 31 (Event Triggers):

- Audio ke liye flags set karo.

Example: Jab collision ho →→ playSoundHit = true

Aug 1 - Aug 3 (Edge Case Testing):

- Kya hoga agar dono ek saath punch maarein? (Trade-off damage).

- Kya hoga agar player deewar ke paas dash kare? (Glitches dhoondo).

Aug 4 - Aug 5 (CODE FREEZE):

- Improvements pe kaam hoga

Lets go guys lets do it coz we can do it

Jai shri allah christ